# Plan: Administrator za male poslove - Sistem upravljanja biznisom

## TL;DR

Napraviti web aplikaciju za manje usluÅ¾ne djelatnosti (frizeri, zubari, mehaniÄari) koja omoguÄ‡ava upravljanje klijentima, zakazivanjem termina, fakturiranjem, prikupljanjem plaÄanja i generisanjem izvjeÅ¡taja. Frontend Ä‡e biti React + TypeScript, backend Node.js/Express sa PostgreSQL bazom. Fokus na jednostavnost i brzinu implementacije - MVP sa 6 ÐºÑ€Ð¸Ñ‚Ð¸Ñ‡ÐºÐ¸Ñ… funkcionalnosti.

## Arhitektura na visokom nivou

**Frontend:** React 18 + TypeScript + Tailwind CSS (ili Shadcn UI komponente)

**Backend:** Node.js + Express.js + PostgreSQL

**Authentication:** JWT tokeni (email/password)

**Payment:** Stripe API integracija

**Notifications:** SendGrid (emails) + SMS (Twilio opciono)

**Hosting:** Frontend na Vercel/Netlify, Backend na Render/Railway/DigitalOcean

## Faze implementacije

### Faza 1: Backend infrastruktura i baza podataka (Blokira sve ostalo)

1. Inicijalizacija Node.js projekta sa Express.js

- Instalacija: `npm init`, express, typescript, dotenv, cors

- Konfiguracija: .env fajl za environment varijable

2. Postavljanje PostgreSQL baze

- Korisni alati: pg (Node client) ili TypeORM/Prisma ORM

- Preporuka: **Prisma ORM** - lakÅ¡i je za brz razvoj i dobija se typed client

3. Database schema (koristeÄ‡i Prisma migrations):

- **User** tabela: users (id, email, password_hash, role, salon_name, created_at)

- **Client** tabela: clients (id, userId, fullName, phone, email, createdAt, updatedAt)

- **Service** tabela: services (id, userId, name, duration_minutes, price, created_at)

- **Appointment** tabela: appointments (id, clientId, serviceId, start_time, end_time, status, notes, createdAt)

- **Invoice** tabela: invoices (id, clientId, total, status, paid_at, due_date, created_at)

- **InvoiceItem** tabela: invoiceItems (id, invoiceId, serviceId/description, quantity, price)

- **Payment** tabela: payments (id, invoiceId, amount, method, status, stripePaymentId, created_at)

4. Postavljanje autentifikacije:

- JWT secret u .env

- Endpoint: POST /api/auth/register (sa validacijom email-a)

- Endpoint: POST /api/auth/login (vraÄ‡a JWT token)

- Endpoint: POST /api/auth/logout

- Middleware za zaÅ¡titu ruta: `verifyToken()`

5. CORS konfiguracija za frontend lokaciju

**Verifikacija Faze 1:**

- Pokrenuta PostgreSQL baza, sve migracije uspjeÅ¡ne

- MÃ¶Å¾ete se registrirati i prijaviti (JWT token primljen)

- Swagger/Postman testiranje dostupnih endpoints

---

### Faza 2: Frontend osnovna struktura + Upravljanje klijentima i terminima (*paralelno-dijelomiÄno sa Fazom 1*)

**PoÄinje:** Äim je auth backend spreman

1. Inicijalizacija React projekta

- `create-react-app` ili `vite` (preporuka: Vite - brÅ¾e)

- Instalacija: React Router, Axios, TailwindCSS (ili ShadcnUI)

2. Osnovna routing struktura:

- `/login` - Login stranica

- `/register` - Registracija

- `/dashboard` - Glavna kontrolna tabla

- `/clients` - Ð£Ð¿Ñ€Ð°Ð²Ñ™Ð°ÑšÐµ klijentima

- `/appointments` - ÐšÐ°Ð»ÐµÐ½Ð´Ð°Ñ€ termina

- `/invoices` - Fakture

3. Autentifikacijski komponente:

- Login forma sa JWT token storage (localStorage)

- ProtectedRoute komponenta koja provjerava token

- Logout funkcionalnost

4. Klijent menadÅ¾ment:

- **Client lista stranica:**

- Tabela sa klijentima (name, phone, email, broj termina)

- Dodaj novog klijenta (modal forma)

- Uredi klijenta

- ObriÅ¡i klijenta

- **Backend endpoints:**

- GET /api/clients (lista)

- GET /api/clients/:id (detalji)

- POST /api/clients (kreiraj)

- PUT /api/clients/:id (aÅ¾uriraj)

- DELETE /api/clients/:id (obriÅ¡i)

5. Upravljanje terminima:

- **Appointment stranica:**

- ÐšÐ°Ð»ÐµÐ½Ð´Ð°Ñ€ pregled (Google Calendar ili samo tabela sa vremenskim slotovima)

- Forma za novu rezervaciju (odabir klijenta, servisa, vremena)

- Pregled svih termina dane/sedmice/mjeseca

- Uredi termin (izmjena vremena, statusa)

- ObriÅ¡i termin

- **Status termina:** pending, confirmed, completed, cancelled

- **Backend endpoints:**

- GET /api/appointments (sa filterima za datum/status)

- GET /api/appointments/:id

- POST /api/appointments (kreiraj)

- PUT /api/appointments/:id (aÅ¾uriraj)

- DELETE /api/appointments/:id

6. Servis menadÅ¾ment (priprema za fakturiranje):

- Backend endpoints:

- GET /api/services

- POST /api/services

- PUT /api/services/:id

- DELETE /api/services/:id

**Verifikacija Faze 2:**

- MoÅ¾e se kreirati, aÅ¾urirati, brisati klijenti preko UI

- MoÅ¾e se zakazati, izmjena i otkazati termin

- Termini se pojavljuju na kalendaru

- Termini su povezani sa klijentima (1-na-viÅ¡e relacija)

---

### Faza 3: Fakturiranje i Payment integracija

**PoÄinje:** Äim su Faza 2 i backend/services gotovi

1. Faktura menadÅ¾ment:

- **Invoice stranica:**

- Tabela invoices sa statusom (draft, sent, paid, overdue)

- GeneriÅ¡i fakturu od termina/servisa (odaberi klijenta, servise, koliÄine)

- Pregled detaljne fakture

- Uredi fakturu (prije nego Å¡to je poslana)

- Skidanje kao PDF

- **Backend endpoints:**

- GET /api/invoices (sa filterima)

- GET /api/invoices/:id

- POST /api/invoices (kreiraj)

- PUT /api/invoices/:id (aÅ¾uriraj)

- DELETE /api/invoices/:id

- POST /api/invoices/:id/send (poÅ¡alji klijentu email)

- GET /api/invoices/:id/pdf (generiÅ¡i PDF - koristiti pdfkit ili puppeteer)

2. Payment integracija (Stripe):

- Klijent klikne na "Pay" na faktturi

- Preusmjeruje na Stripe Checkout

- Nakon uspjeÅ¡nog plaÄanja, webhook aÅ¾urira invoice status na "paid"

- Backend endpoints:

- POST /api/payments/create-checkout-session (kreira Stripe sesiju)

- POST /api/webhooks/stripe (webhook za aÅ¾uriranje invoice statusa)

3. Notifikacije okolo faktura:

- Email se Å¡alje kada se faktura kreira (SendGrid)

- Email payment reminder (opciono za Fazu 2+)

**Verifikacija Faze 3:**

- MoÅ¾e se kreirati i pregledati faktura

- PDF download funkcioniÅ¡e

- Stripe checkout radi i aÅ¾urira invoice status

- Email notifikacije stignu

---

### Faza 4: Notifikacije, izvjeÅ¡taji i napredne opcije

1. Email notifikacije (SendGrid) - expand na veÄ‡ postojeÄ‡e:

- Potvrda rezervacije: trenutno kad se kreira termin

- Reminder: 24h prije termina (async job)

- Otkazivanje: kad se termin otkaÅ¾e

- Faktura poslana: kad se faktura kreiraj

2. IzvjeÅ¡taji i statistika:

- **Reports stranica:**

- Ukupan prihod (period)

- Broj termina/servisa (period)

- Top servisi po broju/prihodu

- Klijent statistika (novi klijenti, povraÄ‡eni, prosjek wydanja)

- Grafici: linijske (revenue trend), pie (servisi), bar (klijenti po mjesecu)

- **Backend:**

- GET /api/reports/revenue (sa filterima za datum)

- GET /api/reports/appointments-summary

- GET /api/reports/services-summary

3. SMS notifikacije (Twilio - opciono):

- Reminder SMS prije termina (ako je klijent dao broj)

4. Dashboard/Home stranica:

- SkraÄ‡eni pregled: sledeÄ‡i termini danas, novi klijenti ove sedmice, pending fakture

- Quick actions: nova rezervacija, novi klijent, nova faktura

**Verifikacija Faze 4:**

- Notifikacije se Å¡alju email

- Reports se mogu pogledati sa toÄnih brojevi

- Dashboard prikazuje relevantne informacije

---

## Relevantni fajlovi/gdje implementirati

```

Backend struktura:

â”œâ”€â”€ src/

â”‚   â”œâ”€â”€ config/

â”‚   â”‚   â””â”€â”€ database.ts (Prisma klijent)

â”‚   â”‚   â””â”€â”€ stripe.ts (Stripe konfiguracija)

â”‚   â”‚   â””â”€â”€ email.ts (SendGrid konfiguracija)

â”‚   â”œâ”€â”€ middleware/

â”‚   â”‚   â””â”€â”€ auth.ts (JWT verifikacija)

â”‚   â”‚   â””â”€â”€ errorHandler.ts

â”‚   â”œâ”€â”€ routes/

â”‚   â”‚   â”œâ”€â”€ auth.ts (login, register, logout)

â”‚   â”‚   â”œâ”€â”€ clients.ts (CRUD klijent)

â”‚   â”‚   â”œâ”€â”€ appointments.ts (CRUD termini)

â”‚   â”‚   â”œâ”€â”€ invoices.ts (CRUD fakture, PDF generate)

â”‚   â”‚   â”œâ”€â”€ payments.ts (Stripe integracija)

â”‚   â”‚   â”œâ”€â”€ services.ts (CRUD servisi)

â”‚   â”‚   â”œâ”€â”€ reports.ts (statistika)

â”‚   â”‚   â””â”€â”€ webhooks.ts (Stripe webhook)

â”‚   â”œâ”€â”€ services/

â”‚   â”‚   â”œâ”€â”€ emailService.ts (SendGrid)

â”‚   â”‚   â”œâ”€â”€ pdfService.ts (generisanje PDF)

â”‚   â”‚   â””â”€â”€ stripeService.ts

â”‚   â””â”€â”€ app.ts (Express app setup)

Frontend struktura:

â”œâ”€â”€ src/

â”‚   â”œâ”€â”€ pages/

â”‚   â”‚   â”œâ”€â”€ LoginPage.tsx

â”‚   â”‚   â”œâ”€â”€ DashboardPage.tsx

â”‚   â”‚   â”œâ”€â”€ ClientsPage.tsx

â”‚   â”‚   â”œâ”€â”€ AppointmentsPage.tsx

â”‚   â”‚   â”œâ”€â”€ InvoicesPage.tsx

â”‚   â”‚   â””â”€â”€ ReportsPage.tsx

â”‚   â”œâ”€â”€ components/

â”‚   â”‚   â”œâ”€â”€ ClientForm.tsx

â”‚   â”‚   â”œâ”€â”€ AppointmentCalendar.tsx

â”‚   â”‚   â”œâ”€â”€ InvoiceForm.tsx

â”‚   â”‚   â”œâ”€â”€ PaymentButton.tsx (Stripe)

â”‚   â”‚   â””â”€â”€ DashboardCards.tsx

â”‚   â”œâ”€â”€ hooks/

â”‚   â”‚   â”œâ”€â”€ useAuth.ts (auth context)

â”‚   â”‚   â”œâ”€â”€ useClients.ts (API calls)

â”‚   â”‚   â””â”€â”€ useAppointments.ts (API calls)

â”‚   â”œâ”€â”€ context/

â”‚   â”‚   â””â”€â”€ AuthContext.tsx

â”‚   â””â”€â”€ App.tsx (routing)

```

## Verifikacija finalne implementacije

1. **Funkcionalnostna testiranja:**

- [ ] MoÅ¾e se registrirati novi korisnik sa jedinstevnim email-om

- [ ] MoÅ¾e se kreirati/uredi/obriÅ¡i klijent

- [ ] MoÅ¾e se zakazati/promjena/otkazati termin

- [ ] Termin se pojavljuje na kalendaru

- [ ] MoÅ¾e se generiÅ¡i faktura od termina

- [ ] MoÅ¾e se preuzeti faktura kao PDF

- [ ] Stripe checkout radi i aÅ¾urira status

- [ ] Email se Å¡alje nakon kreiranja fakture

- [ ] IzvjeÅ¡taji prikazuju toÄne brojeve

2. **Performanse:**

- API response vrijeme < 500ms

- Frontend stranica uÄitava < 3s

3. **Sigurnost:**

- JWT token validan samo odreÄ‘eni sat

- Korisnik moÅ¾e pristupiti samo svojim klijentima/terminima

- Password je hashiran (bcrypt)

- Stripe API secret nije izloÅ¾en na frontend

4. **Deployment:**

- Frontend je deployin na Vercel/Netlify

- Backend je deployiran na Render/Railway

- PostgreSQL baza je dostupna (RDS ili Heroku Postgres)

## Å to je UKLJUÄŒENO vs ISKLJUÄŒENO

**UkljuÄeno (MVP):**

- Email notifikacije

- Autentifikacija (email/password)

- CRUD za klijente, termine, fakture, servise

- PDF generiranje

- Stripe payment

- Osnovni izvjeÅ¡taji

- JWT auth

**IskljuÄeno (za buduÄ‡nost):**

- SMS notifikacije (osim prijedloga u Fazi 4)

- Multi-user/zaposlenik upravljanje (samo jedan admin po biznisu)

- Booking link za klijente (self-service zakazivanje)

- Invoicing od veÄ‡ dovrÅ¡enih termina (samo ruÄno od servisa)

- Integracija sa Google Calendar/Outlook

- Mobile app

- Multi-language podrÅ¡ka (samo jedan jezik)

- Custom branding/whitelabel

## Estimirana vremenska skala

- Faza 1: 2-3 dana (DB + auth backend)

- Faza 2: 4-5 dana (frontend osnove)

- Faza 3: 2-3 dana (invoices + Stripe)

- Faza 4: 2-3 dana (notifikacije, reports)

- **Ukupno: ~2 sedmice** za jednog developera

## KritiÄke odluke

1. **ORM izbor:** Prisma je odabran jer ima najbolje TypeScript podrÅ¡ke, lakÅ¡i je za migracije, i idealan za brz razvoj.

2. **Database:** PostgreSQL jer je free (postoji besplatan tier na Render), robusna, i bolja od SQLite za production.

3. **Frontend framework:** React jer je najjednostavniji za ovakvu aplikaciju, ali Vue bi bila validna alternativa.

4. **Stilizacija:** TailwindCSS + ShadcnUI da se izbegne pisanje custom CSS-a.

5. **Payment:** Stripe jer je most mainstream, lako se Ð¸Ð½Ñ‚ÐµÐ³Ñ€Ð¸Ñ€Ð°Ð», i manje provizije od drugih.

6. **Hosting:** Vercel/Netlify za frontend (free tier), Render/Railway za backend (free tier dostupan).